# Terms of Reference — Beneficiary Data Systems Consultancy

# Background

The organization is implementing a multi-district program to strengthen beneficiary data collection and reporting. This consultancy will support the design and rollout of a digital data collection system.

# Scope of Work

The consultant will design, build, and roll out a mobile-based beneficiary data collection system across 5 program districts, and will train field staff on its use.

The consultant will also conduct a data quality assessment of existing records and recommend improvements to data collection protocols.

# Deliverables

Data collection system design document

Fully functional mobile data collection application

Field staff training curriculum and completion report

Data quality assessment report with recommendations

| Deliverable | Due Date |
| --- | --- |
| Design document | Week 4 |
| Mobile application (v1) | Week 10 |
| Training completion report | Week 14 |
| Data quality assessment report | Week 16 |

# Timeline

The assignment shall be completed within 16 weeks of the contract start date.

# Payment Schedule

Payments will be made in three installments: 30% upon signing, 40% upon delivery of the mobile application, and 30% upon submission of the final training and assessment reports.

# Reporting Requirements

The consultant shall submit a brief progress report every two weeks and a final consolidated report at the end of the assignment.

# Qualifications Required

At least 5 years of experience building mobile data collection tools for development-sector programs, with demonstrated experience in similar multi-district rollouts.